ENLISTA WhatsApp Automation Full Product Build Plan Lead Qualification · Viewing Booking · Agent Dashboard

| Document Type | Internal Product Strategy & Engineering Plan |
| --- | --- |
| Version | 1.0 — April 2026 |
| Prepared For | Enlista — Naz Dogan, Founder |
| Scope | WhatsApp Business API Integration, Conversation Automation, CRM Extension |

This document outlines the complete plan to embed WhatsApp follow-up automation into the Enlista platform — covering two core workflows: AI-powered lead qualification/vetting and automated viewing scheduling. The plan includes technical architecture, conversation flow design, Enlista product integration, phased roadmap, and UAE compliance considerations.

# 1. Executive Summary

WhatsApp is the dominant communication channel for real estate in the UAE — over 90% of buyer-agent conversations happen on it. Yet today, agents using Enlista still have to manually respond to every inquiry, screen each lead by hand, and coordinate viewings through back-and-forth messages. This is inefficient, leads to lost deals from slow response times, and does not scale.

The proposed WhatsApp Automation module adds two AI-powered conversation flows directly inside Enlista, triggered the moment a lead engages with a property listing:

- Flow 1 — Lead Qualification Bot: Automatically greets the lead, collects key qualification data (budget, timeline, financing, intent), scores them, and hands a summary to the agent before they ever type a word.

- Flow 2 — Viewing Booking Bot: Offers available time slots, confirms a viewing, and sends automated reminders — synced with the agent's calendar.

Agents retain full control: they can review, override, or take over any conversation at any point from within the Enlista dashboard.

# 2. Why This Matters for Enlista

Enlista already solves the listing creation problem. WhatsApp automation extends Enlista's value from content generation into the full lead lifecycle — turning Enlista from a listing tool into a lead conversion engine.

| The Problem | The Cost | The Fix |
| --- | --- | --- |
| Agents receive 20-50 WhatsApp inquiries per active listing | Response times average 4-8 hours; leads go cold | Instant automated reply within seconds of inquiry |
| 90% of inquiries are unqualified (wrong budget, timeline, or intent) | Agent time wasted on unsuitable viewers | AI qualification bot filters and scores before agent engagement |
| Booking viewings requires 5-10 back-and-forth messages on average | Viewings fall through due to coordination friction | Automated time-slot picker with instant confirmation |
| No visibility into lead quality before picking up the phone | Wasted calls, poor conversion tracking | Lead score + qualification summary delivered to agent dashboard |
| Enlista is currently a point tool (listing creation only) | Low daily engagement, churn risk | WhatsApp module creates daily active use; stickiness increases |

# 3. Technical Architecture

## 3.1 WhatsApp Business API — Choosing the Right Stack

There are two routes to access the WhatsApp Business API. The right choice for Enlista depends on speed to market versus long-term cost control.

| Approach | How It Works | Recommendation for Enlista |
| --- | --- | --- |
| BSP (Business Solution Provider) 360dialog, WATI, Bird, Twilio | Connect via a partner who manages Meta's API on your behalf. Lower setup complexity, faster to launch. | RECOMMENDED for Phase 1. Use 360dialog (cheapest per-conversation fee in MENA, UAE-specific support). |
| Meta Cloud API (Direct) | Connect directly to Meta's WhatsApp Cloud API. Free hosting, full control, but requires more engineering. | Migrate to this in Phase 3+ once volumes justify the setup investment. |

## 3.2 System Components

The full automation system consists of six interconnected layers:

| # | Layer | What It Does |
| --- | --- | --- |
| 1 | Trigger Layer | Detects when a lead engages — via Property Finder/Bayut inquiry webhook, a WhatsApp link click on the Enlista-hosted listing, or a manual trigger by the agent inside the Enlista dashboard. |
| 2 | WhatsApp API Layer | Routes messages through 360dialog (Phase 1) or Meta Cloud API (Phase 3+). Sends and receives WhatsApp messages. Handles message templates for business-initiated conversations (required by Meta policy). |
| 3 | Conversation Engine | The brain of the system. A state-machine-based flow controller that determines which message to send next based on the lead's replies. Powered by a combination of predefined decision trees and LLM understanding (leveraging Enlista's existing AI infrastructure). |
| 4 | Lead Scoring Engine | Evaluates the lead's answers against agent-configured criteria (budget range, timeline, financing type, nationality/visa eligibility for property ownership). Outputs a score (Hot / Warm / Cold) and a structured summary. |
| 5 | Booking Engine | Manages the agent's availability calendar, presents time slots to the lead, confirms bookings, and syncs to Google Calendar or Outlook. Sends automated 24-hour and 2-hour reminders. |
| 6 | Enlista CRM Dashboard | New 'Leads' section inside the Enlista web app. Shows all active conversations, lead scores, qualification summaries, and allows the agent to take over any conversation manually. Conversation history is stored and searchable. |

## 3.3 Trigger Points

The automation must know when a potential buyer has engaged. These are the four trigger events to build for:

- Inquiry on Property Finder / Bayut / Dubizzle — The portals send a lead notification email or webhook to Enlista. The system extracts the lead's phone number and fires the opening WhatsApp message within 30 seconds.

- WhatsApp Link on Enlista Listing — Each Enlista-generated listing includes a personalised wa.me link. When clicked, it opens a pre-filled WhatsApp message. The lead's first message triggers the bot flow.

- QR Code on Physical Materials — Agents using Enlista can print listing flyers with a QR code that links to the WhatsApp flow for that specific property.

- Manual Agent Trigger — From the Enlista dashboard, an agent can manually trigger the qualification flow for any lead contact already in their CRM.

# 4. Flow 1 — Lead Qualification & Vetting Bot

This flow runs automatically the moment a lead contacts an agent about a property. It replaces the agent's initial screening call and delivers a scored, structured lead profile to the agent before any human interaction.

## 4.1 Conversation Flow Design

All messages are bilingual (English + Arabic) by default, consistent with Enlista's core product promise. The bot detects the language the lead is writing in and mirrors it. The flow below uses English for illustration.

QUALIFICATION FLOW — Step-by-Step Conversation

| Step 1 | Bot | Hello! I'm the virtual assistant for [Agent Name] from [Agency]. 🏙️ I saw you enquired about the [Property Type] in [Area] at AED [Price]. I'd love to gather a few quick details so [Agent Name] can give you the best possible service. Does that work for you? Reply YES to continue. |
| --- | --- | --- |

| Step 2 | Lead | YES |
| --- | --- | --- |

| Step 3 | Bot | Great! First question: What is your approximate budget for this property? 1. Below AED [Listing Price - 10%] 2. AED [Listing Price range] 3. Above AED [Listing Price + 10%] 4. I'd like to discuss further Reply with 1, 2, 3, or 4. |
| --- | --- | --- |

| Step 4 | Bot | When are you looking to complete this purchase or move in? 1. Within 1 month (Urgent) 2. 1–3 months 3. 3–6 months 4. I'm just exploring for now Reply with a number. |
| --- | --- | --- |

| Step 5 | Bot | How are you planning to finance this property? 1. Cash buyer 2. Mortgage (UAE bank) 3. Mortgage (overseas bank) 4. Still deciding Reply with a number. |
| --- | --- | --- |

| Step 6 | Bot | Is this property for: 1. Personal use / primary home 2. Investment / rental income 3. Holiday home Reply with a number. |
| --- | --- | --- |

| Step 7 | Bot | Last question — are you: 1. UAE National / GCC National 2. UAE Resident (visa holder) 3. Non-resident / overseas buyer Reply with a number. |
| --- | --- | --- |

| Step 8 (HOT/WARM) | Bot | Thank you! 💯 Based on what you've shared, you look like a great match for this property. [Agent Name] will personally reach out within the next 30 minutes. In the meantime, would you like to book a viewing? Reply BOOK to choose a time slot. |
| --- | --- | --- |

| Step 8 (COLD) | Bot | Thank you for your time! Based on your answers, [Agent Name] will review your details and be in touch if there is a suitable match. You can also browse our other listings: [Enlista listing link] |
| --- | --- | --- |

## 4.2 Lead Scoring Logic

Each answer contributes to a composite score (0–100). Agents can adjust weighting inside their Enlista settings.

| Question | Hot Answer (+30) | Warm Answer (+15) | Cold Answer (+0) |
| --- | --- | --- | --- |
| Budget | Matches listing price range | Within 10% of listing price | Below range or non-committal |
| Timeline | Within 1 month | 1–3 months | Exploring / 3–6 months |
| Financing | Cash buyer | UAE mortgage pre-approved | Overseas or undecided |
| Intent | Primary home or investment | Holiday home | Just browsing |
| Eligibility | UAE/GCC National or resident | Non-resident with UAE experience | First-time non-resident |

Score thresholds: Hot = 75–100 (agent notified immediately via WhatsApp + app push), Warm = 40–74 (agent notified within 15 min), Cold = 0–39 (stored in CRM; follow-up drip message after 48 hours).

# 5. Flow 2 — Automated Viewing Booking Bot

Once a lead is qualified (or if they bypass qualification), they can book a viewing directly through WhatsApp. This flow syncs with the agent's real-time availability and handles confirmations and reminders automatically.

## 5.1 Booking Conversation Flow

BOOKING FLOW — Step-by-Step Conversation

| Step 1 | Bot | Great news 🏡 Let's book your viewing of [Property Address]! [Agent Name] has the following slots available this week: 1. Mon 7 Apr — 10:00 AM 2. Mon 7 Apr — 3:00 PM 3. Tue 8 Apr — 11:00 AM 4. Wed 9 Apr — 2:00 PM 5. See more options Reply with the number of your preferred slot. |
| --- | --- | --- |

| Step 2 | Lead | 2 |
| --- | --- | --- |

| Step 3 | Bot | Perfect! Just to confirm: 📍 Property: [Full Address] 📅 Date: Monday, 7 April 2026 ⏰ Time: 3:00 PM 🧑‍💼 Agent: [Agent Name], [Agency] 📞 [Agent Phone Number] Reply CONFIRM to lock this in, or CHANGE to pick a different time. |
| --- | --- | --- |

| Step 4 | Lead | CONFIRM |
| --- | --- | --- |

| Step 5 | Bot | ✅ Viewing confirmed! A calendar invite has been sent to your email. We'll remind you 24 hours before and again 2 hours before your visit. If anything changes, reply RESCHEDULE at any time. See you Monday! 😊 |
| --- | --- | --- |

| Reminder (T-24h) | Bot | 📅 Reminder: Your viewing for [Property Address] is TOMORROW at 3:00 PM with [Agent Name]. Reply CONFIRM to confirm you're still coming, or RESCHEDULE if needed. |
| --- | --- | --- |

| Reminder (T-2h) | Bot | 🚗 Your viewing is in 2 hours! [Property Address] at 3:00 PM. [Agent Name] will meet you in the lobby. Any questions? Reply here. |
| --- | --- | --- |

| Post-Viewing (T+2h) | Bot | Hope the viewing went well! 🏡 Would you like to: 1. 💬 Request a second viewing 2. 💰 Get pricing / negotiation support 3. 👌 I'm not interested Reply with a number. |
| --- | --- | --- |

## 5.2 Calendar Integration

The booking engine connects to the agent's calendar to show real availability and prevent double-bookings.

| Integration | Method | What It Enables |
| --- | --- | --- |
| Google Calendar | OAuth 2.0 + Google Calendar API | Real-time slot availability; auto-create viewing event; agent + lead get invite |
| Microsoft Outlook / 365 | Microsoft Graph API | Same as Google — for agents on corporate Outlook |
| Manual Availability | Agent sets weekly schedule blocks in Enlista dashboard | Fallback for agents who don't want calendar sync |
| iCal (.ics) Export | Generate .ics file on confirmation | Lead can add viewing to any calendar app manually |

The Enlista dashboard will include an Availability Manager tab where agents configure their working hours, blackout dates (e.g., Friday prayer time, UAE public holidays), and the maximum number of viewings per day.

# 6. Agent Dashboard — Enlista CRM Extension

The WhatsApp automation module adds a new 'Leads' section to the Enlista web app. This is where agents manage all their automated conversations, review scores, take over chats, and track booking status.

## 6.1 Dashboard Components

| Leads Inbox | All active WhatsApp conversations, sorted by lead score (Hot first). Each card shows property, lead name, score badge, last message preview, and time elapsed since last reply. |
| --- | --- |
| Lead Profile Card | On clicking a lead: full qualification answers, score breakdown, conversation transcript, property they enquired about, and one-click buttons to Call / WhatsApp directly / Assign to colleague. |
| Take Over Conversation | Agent can click 'Take Over' on any conversation. The bot pauses, a 'You're now chatting with [Agent Name]' message is sent to the lead, and the agent types directly in the Enlista interface. |
| Bot Settings Per Listing | For each listing, agent can: enable/disable automation, customise qualification questions, set lead score thresholds, configure available viewing slots, and set the language (English / Arabic / both). |
| Availability Manager | Weekly grid to set working hours and max daily viewings. Syncs with Google Calendar / Outlook or runs standalone. |
| Analytics Panel | Metrics: total leads auto-processed, qualification rate, viewing booking rate, avg response time, Hot:Warm:Cold ratio over time. Exportable to CSV. |
| Template Library | Pre-written follow-up messages the agent can send in one click post-viewing: price negotiation opener, document request, second viewing request, rejection message. |

## 6.2 Agent Notification System

Agents must be alerted in real time when a Hot lead comes in. The notification stack:

- Push notification via Enlista web app (browser notification).

- WhatsApp message to the agent's own number — a summary card: Lead Name, Property, Score, Key Answers, and a deep link into the Enlista dashboard.

- Optional: Email notification for agents who prefer email.

- In-app badge count on the Leads tab.

# 7. UAE & RERA Compliance Considerations

Operating a WhatsApp automation for real estate in the UAE requires attention to several regulatory and platform policy dimensions.

| Meta WhatsApp Policy | Businesses may only initiate a conversation using pre-approved Message Templates. The bot's opening message (Step 1) must be submitted to Meta for approval before going live. Conversation-initiated messages (after the lead messages first) are unrestricted for 24 hours. |
| --- | --- |
| UAE Data Protection (PDPL) | UAE's Federal Decree-Law No. 45 of 2021 (Personal Data Protection Law) requires informed consent before processing personal data. The bot's opening message must include a brief consent notice and a link to Enlista's Privacy Policy. |
| RERA / DLD Viewer Identification | Dubai Land Department requires agents to record viewer identity for off-plan properties. The bot can collect the lead's name and Emirates ID/Passport number during the qualification flow for compliance. |
| Opt-Out Handling | If a lead replies STOP, UNSUBSCRIBE, or similar, the bot must immediately cease all automated messages and log the opt-out. Re-engagement is only permitted if the lead initiates contact again. |
| Working Hours (UAE) | The UAE weekend is Saturday–Sunday (changed from Fri–Sat in 2022 for federal entities; most private real estate firms work Mon–Sat). Reminder messages should respect these hours and not send at inappropriate times (e.g., after 9 PM). |
| Arabic Language Requirement | All automated messages should be offered in Arabic as well as English. Enlista's existing bilingual AI infrastructure handles this. This is also essential for UAE National and Arab expatriate leads. |

# 8. Implementation Roadmap

The build is structured into four phases, allowing Enlista to ship incremental value while keeping engineering risk manageable. Each phase delivers a usable product, not just internal infrastructure.

| Phase | Name | Timeline | Key Deliverables |
| --- | --- | --- | --- |
| 1 | Foundation (WhatsApp API + Basic Auto-Reply) | Weeks 1–4 | 360dialog BSP integration, WhatsApp number provisioning, Meta Business Verification, opening message template approval, basic auto-reply on inquiry (no qualification yet), Enlista backend webhook handler. |
| 2 | Lead Qualification Bot | Weeks 5–10 | Conversation state machine, qualification flow (5 questions), lead scoring engine, agent notification system (WhatsApp + push), Leads Inbox in Enlista dashboard, lead profile card, bot settings per listing, bilingual (EN+AR) messages. |
| 3 | Viewing Booking Bot | Weeks 11–16 | Availability Manager in dashboard, Google Calendar + Outlook integration, booking conversation flow, iCal generation, automated reminders (T-24h, T-2h), post-viewing feedback flow, reschedule handling. |
| 4 | Analytics, Optimisation & Scale | Weeks 17–22 | Analytics panel, A/B testing of qualification questions, migration from 360dialog to Meta Cloud API (cost saving), Template Library for agents, agency-level reporting (multi-agent), API for portal integrations (Bayut / PF direct webhook). |

## 8.1 Engineering Stack Recommendation

Recommendations based on Enlista's existing Next.js / Supabase architecture:

| Component | Recommended Technology | Rationale |
| --- | --- | --- |
| WhatsApp API Gateway | 360dialog (Phase 1-3), Meta Cloud API (Phase 4) | Fastest UAE onboarding; cost-effective MENA pricing |
| Conversation State Machine | Node.js + Redis (state store) | Fast, stateless workers with persistent conversation state in Redis |
| Webhook Handler | Supabase Edge Functions or Next.js API Routes | Consistent with Enlista's existing stack; serverless scaling |
| Booking Engine | Custom + Google Calendar API / MS Graph API | Full control over slot logic; avoids third-party booking tools |
| Lead Scoring | Server-side JS function (extensible to LLM scoring) | Simple rules-based for Phase 2; LLM enhancement in Phase 4 |
| Frontend (Leads Dashboard) | React + Enlista's existing component library | Consistency with existing Enlista UI; reduces design overhead |
| Message Storage | Supabase PostgreSQL (existing) | Conversation history as structured rows; queryable for analytics |
| Push Notifications | Web Push API + Service Worker | Cross-browser; no extra service needed |

# 9. Vendor Options & Cost Estimate

The main variable cost is per-conversation pricing from the WhatsApp API provider. Meta charges per 24-hour conversation window, not per message — this is important for budget modelling.

| Provider | Setup Cost | Per Conversation (UAE) | Notes |
| --- | --- | --- | --- |
| 360dialog | ~$100 one-time | ~$0.015–0.03 | RECOMMENDED. Best pricing in MENA. Fast onboarding. Good REST API. |
| WATI | $49/mo base | ~$0.015 + markup | Good UI/UX for non-technical users. Less flexible for custom builds. |
| Twilio (WhatsApp) | $0 | ~$0.05–0.08 | Higher per-conversation cost but excellent reliability and docs. |
| Meta Cloud API (Direct) | $0 | $0.015 (Meta rate card) | No BSP markup. More engineering work. Best for Phase 4+. |

At 1,000 automated conversations per month (a typical active Enlista agency in Dubai), monthly API cost = ~$15–30 USD. This should be wrapped into Enlista's subscription pricing as a usage-included benefit, or offered as a usage-based add-on above a free tier threshold.

# 10. How to Monetise This Within Enlista

The WhatsApp Automation module is a significant value-add that justifies either a price increase or a distinct plan tier.

| Option | Structure | Recommended? |
| --- | --- | --- |
| Bundle into Professional Plan | Include automation in the next plan tier above the current offering. E.g., Enlista Pro at AED 499/mo includes unlimited listings + WhatsApp automation. | Yes — simplest and highest conversion |
| Usage-Based Add-On | Free up to 100 automated conversations/month; AED 0.15 per conversation above that. Agents pay as they grow. | Yes — good for agencies with high lead volumes |
| Agency Seats Upsell | WhatsApp automation requires connecting a WhatsApp Business number. Offer multi-agent team plans where each agent gets their own bot under an agency umbrella account. | Yes — strong for brokerage-level deals |
| White-Label for Agencies | Large agencies (> 50 agents) can have the bot respond as their own branded assistant, not 'Enlista bot'. Premium pricing at AED 2,000–5,000/mo per agency. | Strong enterprise play for Phase 3+ |

# 11. Risks & Mitigations

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| 1 | Meta rejects message template | High | Submit 3 template variants; hire a Meta-specialist BSP to guide template approval. 360dialog has a dedicated approval support team. |
| 2 | Leads frustrated by 'talking to a bot' | Medium | Make it clear in message 1 that this is a virtual assistant. Offer 'Talk to agent now' as an option at any step. Always use agent's name and personalise with property details. |
| 3 | Agents don't adopt the dashboard | Medium | Keep it embedded in Enlista (no new app to learn). Provide a 2-minute onboarding video. Offer assisted setup for the first 30 agencies. |
| 4 | Calendar sync breaks / double bookings | Medium | Build a conflict-detection layer; never show a slot as available unless confirmed free. Add a buffer period (30 min) between viewings automatically. |
| 5 | UAE PDPL non-compliance | Medium | Include consent language in the opening template. Ensure opt-out is logged. Run legal review of consent copy before launch. |
| 6 | High API costs at scale | Low | Use conversation-based pricing efficiently (qualify in same 24h window). Migrate to Meta Cloud API at scale to eliminate BSP markup. |

# 12. Immediate Next Steps

To begin Phase 1, the following actions are required:

- Register a WhatsApp Business Account under Enlista's company name via Meta Business Manager.

- Choose 360dialog as the BSP and onboard — estimated 3–5 business days for UAE number provisioning.

- Draft and submit the two opening Message Templates (English + Arabic) for Meta approval.

- Build the webhook handler in Enlista's backend to receive incoming WhatsApp events.

- Define the five qualification questions with the first three pilot agencies and calibrate lead scoring weights.

- Design and develop the Leads Inbox MVP in the Enlista web app.

- Run a closed beta with 5–10 selected Dubai agencies before general release.

With focused engineering, Phase 1 can be live in 4 weeks and Phase 2 (full qualification bot) in 10 weeks from start date.

Enlista © 2026  ·  Confidential & Proprietary  ·  Built for Dubai's Real Estate Agents